## Meeting Notes 3 16/11/2017

What has been done

* Charlie: Added backend for the makeAclaimfunction, frontend for makeclaim,viewbalance, viewusercliams, viewuserpayment.
* Harry: Added Swag , made register work better-ish
* Chris: Finally committed and settled down
* Colin: All the things and more, added 42% more system-swag
* David: Test plan is done, started the web service, also added 12% system-swag

What needs to be done.

Charlie: Makepayment function’s forntend and backend. User outputs such as why claim has failed, remove hardcoded member ID.

Chis: Working on Login/redirect.

Colin: db\_connection file, fixing stuffs

David: Web service + CSS + Diagrams for the presentation.

Harry: Logo